# BINGHAM COUNTY UTILITY COORDINATING COUNCIL

# MEETING MINUTES

# July 11, 2023

# President:		Justin Whited

Vice President:	Dusty Whited

Sec/Treasurer:		Rebecca Fangsrud

# ATTENDEES:

| Justin Whited | Intermountain Gas | (208) 705-6307 | justin.whited@intgas.com |
| --- | --- | --- | --- |
| Troy Lenhart | Bingham County | (208) 782-3863 | tlenhart@co.bingham.id.us |
| Rebecca Fangsrud | Bingham County | (208) 782-3173 | rfangsrud@binghamid.gov |
| Scott Murphy | City of Blackfoot Street & Sanitation | (208) 680-8238 | smurphy@cityofblackfoot.org |
| Chris Sigrist | Idaho Transportation Dept. | (208) 239-3375 | christopher.sigrist@itd.idaho.gov |
| Matthew Pallante | Idaho Power | (208) 236-7749 | mpallante@idahopower.com |
| Justin Johnson | City of Shelley | (208) 357-1991 | cityshop@cityofshelley.org |

- Justin called the meeting to order and thanked everyone for coming.

- Justin made the motion to approve the minutes and Troy seconded it. The minutes from the June 13, 2023 meeting were approved as written.

# Old Business:

# City of Blackfoot – Scott reported milling has begun on Phase 3 of the Fisher Street Project.

# Intermountain Gas – Justin stated Intermountain Gas completed their work for the subdivision located off of West 100.  Honeybrook Townhomes Division #2 is complete.  East View Subdivision located at North 200 East is complete.  The Durant Estates located off Fulmer Rd (100 West) main extension is complete.

# Financial Report:  Current Business Checking Balance as of 6/30/23 – $1,626.47

# New Business:

# County Road & Bridge – Micro sealing and chip sealing are currently being done in the county.

# City of Blackfoot – There is a new subdivision going in off of East Airport.  Also, some of the old ones are getting active again.

# City of Shelley – Shelley will have a few road construction projects consisting of overlays and chips.   New subdivisions are at a stand still because the water treatment plant is at full capacity.  A big upgrade is needed and phase one has started.

- Intermountain Gas – Rose River Estates will be a joint trench project with a run of approximately 850 feet of 4-inch gas line in the right of way just to get to the subdivision.

A short main extension at 125 South 800 West for about 720 feet will all be in the right of way.

There is a joint trench project going out on Thomas Road.  Intermountain Gas will bore across Thomas Road.

- ITD –The Blackfoot traffic signal upgrade will be approximately 12 months out due to switches being 12 months out.

The project for signalization of SH-39 and Bridge is Spring 2025. Scott Redding is the project manager for the time being. J-U-B Engineering is working with ITD consulting on the job.

# Other Business:

The next Bingham County UCC meeting will be held at 10:00 a.m. on August 8, 2023, at the Bingham County Public Works Offices.

Meeting adjourned