TRI - COUNTY UCC

May 2, 2018

Members Present

Margaret Hawk	Payette Co. R&B	208-278-3402		mhawk@payettecounty.org

Wendy Adamsen	Highway Dist #1	208-278-3041		hwd1@fmtcblue.com

Jerod Odoms		Weiser Valley HWD	208-550-0563		weiservalleyhwydist@gmail.com

Elwin Butler		HCE Engineers	208-642-3304		elwinb@hceengineers.com

Jerry Campbell	City Fruitland		208-452-4421		jcampbell@fruitland.org

Brett C. Pike		Cable One		208-631-0424		brett.pike@cableone.net

Andy Beutler		FMTC			208-452-2000		andyb@fmtc.com

Joaquin Garcia	Track Utilities		208-949-4963		joaquingarcia@trackutilities.llc

Chad Owens		Idaho Power		208-880-4852

John Hezeltine	IGC			208-559-1582		John.Hezeltine@intgas.com

Jim Ashley		Payette Co. R&B	208-741-1343		jashley@payettecounty.org

Andy opened the meeting.

IUCC

Working on Positive Response App

Redefining the 2 day before you dig guidelines

Payette County R&B

Summer work will be on Cassia, County Line, Elgin & SW 4th

Will be working on culverts

Sand Hollow Phase II is entering design phase this year. We will be working on pipes just to be ahead of the game.

Highway Dist 1

Working on culverts

Working on 1/2 mile on SW 2nd Elmore to Denver

Whitley Bottom

Start mowing next week

Patching pipe crossings

Weiser Valley HWD

Crack Sealing for Washington Co.

Durapatching

Problems with IGC not marking if No Gas Lines are in work area.  They are transitioning to no marks at all.  Suggested that they call or email if there is no service in the area to save on confusion.

HEC

New Plymouth – SW 2nd sidewalk on South side to start in the fall

Cable One

Brett’s phone # has changed.  208-631-0424

ELM locates for them

FMTC

Locker – cable extension East 500-600’

Fiber – Pre construct soon

Track Utilities

Slow in this area

Emmett finishing up

City of Fruitland

ITD & Idaho Northern RR working on NW 16th gate  Id Northern contact Jeff Short

RR rebuilding the crossing and will have it shut down for 1 week.  No date yet  Powerlines raised for gate

W 1st to Hwy 95 – o date

Northview Ranch Phase 6 this summer…joint trench

Syringa Springs #3 – Construction drawings waiting

Idaho Power

Oregon Potato in Fruitland having easement issues/RR permit

IGC

Emmett – 6” line   Hillsdale Estate – Firebird.  Lower is done  Bored up the hill  19 miles in the project  Sept 2018 completion

P&Z

Idaho Power has obtained a permit to add a reverse osmosis facility at their plant along the freeway.  Agri-Service has submitted plans for their building on the property they purchased from Dick Strawn that sits between Highway 95 and the freeway and we are having a technical review meeting for that project on May 9 at HECO’s office at 2 p.m.  We understand Dan Richards plans to proceed with a subdivision on Tower Lane, but we have not received any drawings or application yet.

NEXT MEETING June 6th IN WEISER AT Legends on Main AT 11:30