# BINGHAM COUNTY UTILITY COORDINATING COUNCIL

# MEETING MINUTES

# December 13, 2022

# President:		Justin Whited

Vice President:	Dusty Whited

Sec/Treasurer:		Rebecca Fangsrud

# ATTENDEES:

| Justin Whited | Intermountain Gas | (208) 705-6307 | justin.whited@intgas.com |
| --- | --- | --- | --- |
| Dusty Whited | Bingham County | (208) 782-3864 | dwhited@co.bingham.id.us |
| Rebecca Fangsrud | Bingham County | (208) 782-3173 | rfangsrud@co.bingham.id.us |
| Gwen Inskeep | Bingham County GIS | (208) 782-3172 | ginskeep@co.bingham.id.us |
| Addie Jo Harris | Bingham Co. Planning & Development | (208) 782-3182 | ajackman@co.bingham.id.us |
| Jake Cutler | Direct Communications | (208) 241-4726 | jacobc@directcom.com |
| Spence Ward | HLE, Inc. | (208) 785-2977 | spencew@hleinc.com |
| Chris Sigrist | Idaho Transportation Dept. | (208) 239-3375 | christopher.sigrist@itd.idaho.gov |
| Trevor Hansen | Intermountain Gas | (208) 982-0373 | trevor.hansen@intgas.com |
| Jason Morgan | Idaho Transportation Dept. | (208) 239-3323 | Jason.Morgan@itd.idaho.gov |
| Ryan Singleton | Connect Engineering | (208) 681-4573 | rsingleton@connectengr.com |
| Scott Murphy | City of Blackfoot | (208) 680-8238 | smurphy@cityofblackfoot.org |
| Robert Goss | City of Aberdeen | (208) 244-1885 | rgoss@digis.net |

- Justin called the meeting to order.

- Justin made the motion to approve the minutes and Dusty seconded it. The minutes from the November 15, 2022 meeting were approved as written.

# Old Business:

# City of Blackfoot – Scott reported the LHTAC project money is in for the Fisher Street project and the Meridian Street project.  Meridian Street will be made to come to a “T” where it joins Highway 91.  It is hoped that Meridian Street will be done this next year.

# Intermountain Gas – Justin stated a 2” main extension project was completed at 26 N 47 W.  Trevor reported there is a 10 lot subdivision named Sunset Cove Division 2 that he just received.

# Idaho Power – No representative present.

# Sparklight (formerly Cable One) – No representative present.

# Financial Report:  Current Business Checking Balance as of 11/30/22 – $655.23

# Subdivision Review:  Gwen said the only new subdivision is the East View Subdivision and the hearing is tomorrow.  It has 2 lots, each lot will have an individual well and septic system.  An electronic copy is attached.

# New Business:

# County Road & Bridge – Dusty will send Justin a copy of the updated 5 year plan for county road maintenance.

- Intermountain Gas – Justin said there aren’t any new projects in Bingham County.

- ITD – The seal coat scheduled for next year has been bid and awarded to Intermountain Slurry.  There will be some work on I-15, US-39, US-91, and the I-15 Business Loop in Blackfoot will get a seal coat.  The seal coating will begin somewhere around the end of June or beginning of July.

The Blackfoot Signal Upgrade should be happening next year.  Fiber will be routed from the ITD Maintenance Shed to US-91 going along the I-15 Business Loop and the Snake River Bridge.

- Connect Engineering – Connect Engineering has a few projects in the preliminary phase.  They will attempt a re-hearing of the Honeybrook III Subdivision on the Cromwell intersection which is a high concern.  If they can get it approved it will be electric only.

Honeybrook IV on “Little Lawrence Lane” located right next to Honeybrook II is in the preliminary phase.  Gas is already present at this location so it will be offered for Honeybrook IV structures.

Honeybrook II is under construction and is going well.  They just finished up the Seefried and Hepworth Lane paving.  The plan is to do the chip seal coat sometime around May and final completion date is July 1, 2023.

An irrigation plan for Tressel (300 N) was approved by Little Peoples Canal.  The ditch will be re-routed and piped with gravity fed 10” to 12” pipes using a booster pump at each lot.

# Other Business:

BCUCC Event Planning – The date for the BCUCC Damage Prevention Lunch event has been confirmed for Wednesday, March 1, 2023 from 11:30 am to 1:00 pm.  It will be held at the Bingham County Shop located at 245 N 690 W.  Justin said JJ Murphy is going to do a presentation on Damage Prevention and Julie Maki from Digline will be doing a presentation.  Julie will bring some small door prizes.

Intermountain Gas decided to sponsor the event with $400 dollars, Connect Engineering will donate $250, City of Blackfoot Street Department $250, Bingham County $250, and Direct Communications may also be able to help.

Addie Jo has been working on the flyer and has a good template.  She asked Justin for a list of all the sponsors, so she can put them on the flyer.  She needs the sponsor list by the first week in January.  Then she can get the flyer done and sent back to Justin before mid-January.  Justin suggested sending invitations out by January 13, 2023, and then everyone needs to RSVP by February 3, 2023.  Justin will contact Julie to get a list of contractors in Bingham County who do the most locates per year.  If there is a contractor or someone else you know that you think should be invited, please email Justin by the end of next week.  He will create an invitation list.  Once Justin has an idea of the number that will be attending he can contact the catering service to get an idea of cost.  He is hoping for an attendance of at least 50 to 75 people.  Bannock County’s lowest attendance for their breakfast was 75, and have had up to 150 to 175 attend.

Addie Jo asked about having a raffle for like a gun or a big ticket item.  She said when the Sheriff’s Office does a raffle for a gun at their golf tournament, it really increases the attendance.  Addie Jo said she will reach out to the Sheriff’s Department to see if they have some contacts they would suggest for people who have donated in the past.  Justin said once we know how many people to expect and how many sponsors we have versus the cost of the catering; there may be money left over to purchase an item to raffle.

The next Bingham County UCC meeting will be held at 10:00 a.m. on January 10, 2023, at the Bingham County Public Works Offices.

Meeting adjourned