MVUCC Meeting 09-17-2019

Meeting Called to order at 10:07 A.M. by Scott Draper - Gary Earl and Joseph Adams excused.

7 members in attendance

IUCC Fall Meeting in Boise update

Damage prevention Board Meeting September 26th at DBS

Construction Updates

PMT - Burley - Short line extension near the Burley Hospital - Fiber placement extension - 2019 ACAM update - North Burley

PMT - Twin Falls - Couple of drops in the area

Century Link - Up north appears to be getting busy, couple small fiber jobs - CAF build, about 2.5 miles - Jerome/Bliss area, couple smaller jobs - GPON in Jerome, Hailey, and Mountain Home

Track Utilities - Willing to help everyone get their projects completed

JUB Engineers - South Burley area, ITD looking at a structure at HWY 27 and 27th street, arranging to pot hole the high pressure sewer and petroleum/gas lines for identification. Any other facilities to verify? Please get with Ivan. South Jerome interchange, exit 167 is gaining momentum. HWY 93 @ 300 S project, some may have been contacted already.

Intermountain Gas - Hailey/Ketchum area - one more project at South Park and Shoshone to Rammage - trying to get Maintenance completed before winter

Open Discussion

Discussion about a previous meeting and a project proposed by TD Engineers called “boomer.” No current updates per ITG

Next meeting will be October 15th @ 10:00 A.M.

Meeting Adjourned at 10:38 A.M.

Scott Draper, RCDD | PMT

Director of Operations

507 G Street

Rupert, ID 83350

Direct 208-434-7165 | Cell 208-430-1287 | Fax 208-436-7220