MVUCC - March 20, 2018

Meeting called to order 10:05 A.M. by Gary Earl, President.

Self Introductions from those in attendance - 15 people present - Julie Maki from Dig Line present and included in attendance count

Contractor breakfast was well attended last month.

Twin Falls downtown project update by Ivan McCracken at JUB - Twin Falls City has pulled the project back and will be postponed for a couple of years due to other priorities and budgetary plans.

- Going forward with new services/Utilities it would be best to mirror existing project and attempt to emulate a similar location and process to alleviate future issues

7 entities have payed dues for 2018 - Contact Gary for invoicing - Dig Line will continue to be a “middle man” if the yearly dues need to be payed by card.

Julie Maki - Dig Line - presentation regarding the recent advisory board meeting and items discussed.

- Positive Response in Idaho - will continue to evaluate and attempt implementation

- Computation of time - definition of “business day” and plans to change on July 1, 2018 that the first day that the locate is called in will not be counted in the 2 business days for the locate to be due.

Update on Projects

Filer Mutual

Williams Pipeline - west of Burley gas project

PMT - Several projects throughout the area - Finishing Rupert project from last year - Eastland Drive - City of Jerome

Extreme Excavation - Rupert area street project - Mr. Gas in Jerome - Burley subdivisions - Heyburn subdivision

Idaho Power - Jerome area upgrades and projects - Lighting project off of Tiger Drive

Int. Gas - McCains project, finished about July - Bio Gas south of Shoshone - 2” plastic replacement in Sin Valley area

JUB - Walking path in Heyburn, finished by middle of August before school

City of Twin Falls - Eastland Project - Cheney Drive street lighting by Walmart near Hospital to be starting this next month

Open Discussion - Nothing currently brought up

Next meeting will be April 17, 2018 at the Int. Gas place of business in Jerome at 10:00 A.M.

Meeting adjourned at 10:35 A.M.