TRI - COUNTY UCC

September 5, 2018

Members Present

Margaret Hawk	Payette Co. R&B	208-278-3402		mhawk@payettecounty.org

Dale Miller		Highway Dist #1	208-278-3041		hwd1@fmtcblue.com

Jerod Odoms		Weiser Valley HWD	208-550-0563		weiservalleyhwydist@gmail.com

Elwin Butler		HCE Engineers	208-642-3304		elwinb@hceengineers.com

Brett C. Pike		Cable One		208-631-0424		brett.pike@cableone.net

Andy Beutler		FMTC			208-452-2000		andyb@fmtc.com

David Stiff		Weiser Valley HWD	208-550-0991

Arlene Wilkins	Washington Co. R&B	208-414-0950		wcrbsup@co.washington.id.us

Michael Campbell	City Weiser		208-550-0066		mike.campbell@cityofweiser.com

Andy opened the meeting.

State UCC is in 2 weeks.  Brett & Andy will both represent.

Joint States UCC meeting is in early October in Vancouver Washington..  If anyone is able to attend it would be great

Payette County R&B

Working on overlays

Finishing up SE 10th bridge with asphalt

Will be working on Four Mile

Highway Dist 1

Finish Whitley Bottom – overlay end of month

Overlays in a couple spots

Routine Maintenance

Tim Hinson will be Dale’s replacement around the end of the year…or sooner!

Weiser Valley HWD

Chipping, Spraying

Jenkins Creek culvert pushed back another year

66 bridge marker – locates coming….

Replacing STOP sign posts

HEC

Aussie Acres #2 laying sub base. SunRoc will be paving on the 15th

Notices will be going out on Southwest Ave in New Plymouth…church side of road.  Need to talk to gas company about valves.  Bid in January – Build in May

Cable One

Maintenance

Chasing Idaho Power with their 10% inspection of poles

FMTC

Finish fiber project

Cut overs – most of crew should wrap up by this time next year

City of Weiser

Water main – W 9th – new sewer in already

Storm water – Pioneer to Galloway

Grade alleys on east side of town – Will call Cable One when ready

Washington Co. R&B

Rebuild road – Sheep Creek

Waiting on rain to blade roads

NEXT MEETING Oct 3rd IN EMMETT AT LACOSTA AT 11:30